___________________            ___________________________________________________

# Merit Beauty Data

# Architecture Audit for AI era

Scalable data engineering practices for Merit Beauty

_____________________________________________________________________________________________

Confidential / Prepared for Merit Beauty by Blyze Labs / May 2026

Author: Agustin Velazquez - agus@blyzelabs.co - blyzelabs.co

# Executive Summary

_____________________________________________________________________________________________

Merit's data infrastructure reflects years of deliberate investment and delivers reliably against current business demands. However, structural gaps in project organization create meaningful scalability risk as the company grows.

This document serves as a practical roadmap, to revamp Merit's data platform for today's requirements and tomorrow's ambitions. It provides direct action items and an execution plan organized around seven strategic objectives:

- AI Enablement: Architect the platform to support company-wide AI and data access.

- Faster Time-to-Production: Reduce development lead times through standardized, reusable patterns.

- DTC Reporting Foundation: Build core reporting capabilities across customer segmentation, forecasting, inventory planning, marketing attribution, and more.

- Financial Data Integrity: Eliminate exposure to reporting errors that could erode investor confidence.

- Data Collection & IP: Strengthen data capture processes to maximize proprietary asset value.

- M&A Readiness: Package the solution under industry-standard practices in anticipation of a future transaction.

- Technical Debt Reduction: Establish a clean architectural foundation ahead of the analytics AI phase.

The document is structured in three sections: a concise overview of the current project structure; an action items scorecard defining workstreams and next steps; and detailed specifications for each action item.

# Project Overview

_____________________________________________________________________________________________

## Stack & Environment

Merit operates a modern data stack centered on Snowflake as the warehouse, dbt Cloud for transformation orchestration, Looker as the primary governed BI layer, and Fivetran/Stitch and Prefect for data ingestion. The dbt project (merit_dbt) serves as the transformation layer connecting raw source data to stakeholder-facing analytics.

Merit Data Platform Landscape

## Data Sources

The project ingests data from 14+ source systems: Commerce (Shopify, Global-E), Marketing (Facebook Ads, Google Ads, TikTok, Pinterest, Bing, YouTube), Email/SMS (Klaviyo, Attentive, Mountain), Analytics (GA4, UA), Affiliates/Influencers (Grin, Howl, Impact, Pepperjam, Dash Hudson), Retail (Sephora NA/EU, Kohl's), CRM/Support (Zendesk, Yotpo, Fairing), Enrichment (TransUnion, Namesor), and 20+ Google Sheets manual inputs.

## Data Repositories

| Repository | Description |
| --- | --- |
| Merit dbt | Well-organized by source. Reads directly from raw.* — no source() refs yet. |
| Merit Looker | Best-documented layer. Customer segmentation models are exemplary. |
| Merit Prefect | Adequate. Marketing performance models are complex but reasonable. |

## dbt Project structure

| Layer | Number of models | Purpose |
| --- | --- | --- |
| base/ | 161 | Raw-adjacent cleaning, type casting, renaming. Reads from raw.* |
| facts/ | 42 | Grain-defined fact tables (orders, sessions, line items, customers) |
| derived/ | 26 | Cross-fact joins, business logic, enrichment (LTV, attribution, winback) |
| output/ | 67 | Stakeholder-facing marts: Looker, Klaviyo syncs, exec dashboards |

# Data Architecture Roadmap

_____________________________________________________________________________________________

| Project | Summary |
| --- | --- |
| Project Structure & Naming convention | Four-layer architecture, organized subdirectories by source. It works but may deviate from best-industry practices. Missing source declarations preventing freshness monitors. Base layer uses source-prefix but deviates from dbt double-underscore standard. |
| Data Validation & Observability | Critical output marts have no PK uniqueness, not_null or accepted values tests. 57 test declarations across the entire project. ~95% of models have no tests whatsoever. No CI pipeline detected in repo. No automated test execution on PR. Most models have no description. |
| Materialization & Performance Strategy | Project-level default is a typo (materialized: materialized). All models rely on individual config blocks. Incremental use is limited. |
| Data Ingestion Process | Data ingestion is a bit disorganized with multiple tools, different ways of ingesting data and no documentation. |
| Project Management | We should organize and integrate Slack x Linear x Github to structure the Data team. |
| Business Applications | Some applications like Marketing Attribution or customer segmentation were built but we need to layer out the foundations for other like Inventory Projection, Contribution margin, LTV:CAC Demand forecasting, Merch performance, etc. |
| AI Readiness | On top of organizing the project under best industry practices, enriching the data, we are going to create Skills and agents to aid teams getting insights from our data stack. |

## Project Structure & Naming convention

_____________________________________________________________________________________________

Topic: Project folder re-structure

Impact: Mid | Effort Mid

Issue: Macros are well defined and organize in general, not big actions.

Actions:

- Arrange folders and files based on the model below.

- Remove the sync folder and move it to staging.

- Remove adhoc folder

Project folder structure

merit_dbt/

├── README.md                 ← onboarding, branch convention,

├── CONTRIBUTING.md           ← naming rules, PR checklist,

├── dbt_project.yml

├── packages.yml              ← dbt_utils, dbt_expectations, etc

├── package-lock.yml

├── profiles.yml              ← gitignored; profiles.example.yml

├── .sqlfluff                 ← SQL style config

├── .pre-commit-config.yaml   ← sqlfluff

├── models/

│   ├── staging/              ← was base/  (1 model per source table)

│   │   ├── shopify/

│   │   │   ├── _shopify__sources.yml ← source declarations

│   │   │   ├── _shopify__models.yml  ← descriptions + tests

│   │   │   ├── stg_shopify__orders.sql

│   │   │   ├── stg_shopify__customers.sql

│   │   │   ├── stg_shopify__products.sql

│   │   │   ├── stg_shopify__line_items.sql

│   │   │   └── ...

│   │   ├── klaviyo/

│   │   ├── ga4/

│   │   ├── facebook_ads/

│   │   ├── google_ads/

│   │   ├── tiktok_ads/

│   │   ├── pinterest_ads/

│   │   ├── bing_ads/

│   │   ├── retail/

│   │   ├── zendesk/

│   │   ├── global_e/

│   │   └── utils/

│   │       ├── stg_utils__date_spine.sql

│   │       └── stg_utils__series.sql

│   │

│   ├── intermediate/  ← was facts/  for shared cross-source logic

│   │   ├── shopify/

│   │   │   ├── _shopify__models.yml

│   │   │   ├── int_shopify_orders__cleaned.sql

│   │   │   ├── int_shopify_line_items__cleaned.sql

│   │   ├── marketing/

│   │   │   ├── int_marketing__channel_base.sql

│   │   │   ├── int_marketing__order_attribution.sql

│   │   │   └── int_marketing__historic_spend.sql

│   │   ├── customer/

│   │   │   ├── int_customers__rfm_scored.sql

│   │   │   └── int_customers__lapse_winback.sql

│   │   └── retail/

│   │       └── int_retail__sku_matching.sql

│   │

│   ├── marts/  ← was output/  organized by business domain

│   │   ├── core/   ← cross-domain dims and facts

│   │   │   ├── _core__models.yml

│   │   │   ├── dim_core__customers.sql

│   │   │   ├── dim_core__products.sql

│   │   │   ├── dim_core__dates.sql

│   │   │   ├── fct_core__orders.sql

│   │   │   └── fct_core__order_line_items.sql

│   │   ├── retail/

│   │   ├── marketing/

│   │   ├── customer/

│   │   ├── crm/

│   │   ├── web/

│   │   ├── international/

│   │   ├── operations/

│   │   └── finance/

│   │

│   └── reverse_etl/

│       └── northbeam_manual_spend_inputs_daily.sql

├── analyses/

│   └── store_repetitive_analysis.sql

├── snapshots/

│   └── klaviyo/

├── macros/

│   ├── utils/

│   │   ├── merit_valid_order_filter.sql

│   │   └── merit_customer_scope.sql

│   │   ├── cents_to_dollars.sql

│   │   └── nullify_empty_string.sql

│   ├── shopify/

│   ├── marketing/

├── seeds/

│   ├── _seeds__schema.yml

│   ├── reference/

│   ├── calendar/

│   ├── transunion/

│   └──  targets/

├── tests/

│   ├── assert_revenue_non_negative.sql

│   ├── assert_orders_have_customers.sql

│   └── assert_no_future_dated_orders.sql

└── docs/



Topic: sources.yml

Impact: High | Effort Low

Issue: All base models are hardcoded without a proper source yml that prevents to correctly reference models and add freshness tests.

Actions:

- Create source.yml for each staging folder.

- Add freshness tests

Topic: Naming convention

Impact: Mid | Effort High

Issue: There is no strict naming convention on the project except for _marts suffix on output tables. Base (staging) tables are not clearly defined and separated from the gold tables.

Marts may grow indefinitely as each of them represent sometimes an specific report creating duplication of the logic. (e.g. what is the use case of /marketing_tracker/base/fct_marketing_order.sql)

Some tables are clearly not marts (e.g bigquery_ga4_raw_events_daily_mart.sql).

Actions:

- Institutionalize industry standard for data modeling using the concepts of dimensional modelling, medallion and one big table.

- Rename tables following the industry standard:

  - stg/intfct/dim/_{mart/source}__{content}.sql

  - This way we can identify first the type of table, where it belongs and what is its content.

Topic: Seeds re-organization

Impact: Low | Effort Low

Issue: Seeds are OK for low volume data that does not change too often (we can expect changes once a year or once every couple of months). Sizable seeds should be moved out to another ETL tool as they create a high load on git.

Seeds overall seems overused for a normal project. Check data source reliability issues.

Actions:

- Audit seeds and determines which one should be moved out to an ETL tool (ie. Stitch). Some candidates based on overall size.

  - retail_sales_all_compiled

  - Sept_export_order_id_total_sales

  - Merit_weekly_revenue_by_location_goals

  - Attentive_merit_campaign_automation_backfill

- Removed unused seeds:

  - Retail_sales_all_compiled

  - Merit_us_seph_revenue

- Fix potention seeds hardcoded

  - merit_transunion_e1_segment_codes

    - shopify_customers_mart.sql

  - merit_transunion_ethnic_codes

    - shopify_customers_mart.sql

  - Pinterest_ad_group_day_09_24_2023_to_10_12_2023_metrics_report

    - pinterest_ad_group_performance_report.sql

- Rename using an standard naming convention

  - Seed_{source}__{topic}.csv

  - Example: seed_klaviyo__metric_aggregate_2023.csv

- Organize seeds in folders by source

- Revamp _seeds.yml to add descriptions and column types to each of them.

Topic: Macro re-organization

Impact: Mid | Effort Low

Issue: Macros are well defined and organize in general, not big actions.

Actions:

- Build folders to separate macros by topic.

- Build new macros for repeated logic.

| Macro | Models where it should be used | Proposed logic |
| --- | --- | --- |
| merit_valid_order_filter(alias) Effort: Mid Criticality: High | 20 files confirmed using the canonical order filter inline. Highest-surface macro. Example: Shopify_order_customer_facts Shopify_order_prior_customer_history_facts omnichannel_sku_sales_mart | coalesce({{ alias }}.source_name, '') not in ('Grin', 'Draft') and {{ alias }}.is_cancelled = false |
| pst_timestamp(col) pst_date(col) Effort: Low Criticality: Mid | base/mountain/mountain_campaigns.sql, base/shopify/refund/shopify_order_refunds.sql, derived/marketing_performance/daily_digital_marketing_performance.sql, derived/marketing_performance/marketing_tracker/base/fct_marketing_order.sql, derived/marketing_performance/marketing_tracker/daily_marketing_spend.sql, facts/google/analytics/google_analytics_daily_traffic_facts.sql, output/daily_aggregated_order_sales_mart.sql, output/email_sms_daily_summary_mart.sql, output/shopify_order_refund_adjustments_mart.sql, output/shopify_order_refund_line_items_mart.sql (10 files, ~18 call sites) | pst_timestamp: convert_timezone('UTC', 'America/Los_Angeles', {{ col }}::timestamp) <br> pst_date: convert_timezone('UTC', 'America/Los_Angeles', {{ col }}::timestamp)::date |
| merit_customer_scope(alias) Effort: Low Criticality: Mid | facts/shopify/customers/shopify_customer_order_metrics_facts.sql, output/customer_segments/customer_segments_monthly_snapshot_mart.sql, output/customer_segments/first_order_email_segments_mart.sql (today). Should also be used by any future LTV / repeat-rate / AOV / cohort model. | {{ merit_valid_order_filter(alias) }} and {{ alias }}.country in ('US','CA','UK') and {{ alias }}.created_at >= '2021-01-01' and {{ alias }}.total_sales > 0 |
| strip_taxes_if_inclusive(price_col, tax_col, taxes_included_col) — Effort: Low Criticality: Low | base/shopify/shopify_orders.sql (today; 2 call sites). Pre-emptive — anyone computing tax-exclusive revenue from a different price field (e.g., line-item-level UK revenue) will reach for this. | iff({{ taxes_included_col }} = true, {{ price_col }} - {{ tax_col }}, {{ price_col }}) |
| No new macro — adoption is appropriate. Refactor the 1 inline /100 site, delete dead get_clean_number macro. Effort: Low · Criticality: Low | base/google/sheets/google_sheets_emv_monthly.sql (single /100 site → use cents_to_dollars or leave as-is since it's a percent extraction, not currency). convert_to_usd is appropriately rare because most models work in pre-converted USD. | (cleanup, not new logic) |
| clean_email(col) and is_internal_email(col) — Effort: Low · Criticality: Low | base/shopify/shopify_orders.sql, base/shopify/shopify_customers.sql, base/yotpo/yotpo_loyalty_customers.sql, base/csv_upload/csv_upload_yotpo_customer_tier_entry_dates.sql (today). output/customer_segments/first_order_email_segments_mart.sql (internal-email exclusion). | clean_email: lower(trim({{ col }})) <br> is_internal_email: {{ clean_email(col) }} ilike '%@meritbeauty%' |
| channel_hierarchy.csv, Effort: Low Criticality: Mid | output/channel_sku_daily_mart.sql, output/retail_monthly_targets_collection_mart.sql, output/retail_monthly_targets_sephora_na_mart.sql, output/retail_monthly_targets_sephora_na_totaled_mart.sql, output/retail_weekly_targets_sephora_na_mart.sql, base/howl/howl_performance_daily_by_link.sql | Seed columns: sub_channel, channel, region, is_retail, display_order. Models join on sub_channel. Single source of truth for channel grouping; analyst-editable; easier than CASE WHEN logic. |
| merit_ly_anchor_date(date_col) — Effort: Low · Criticality: Low | Weaker evidence than expected. Most "LY" columns come pre-joined upstream. Only derived/marketing_performance/marketing_tracker/marketing_tracker_mart.sql and output/channel_sku_daily_mart.sql look like genuine self-join LY logic. Recommend deferring until the LY definition is settled with finance per Merit's 4-4-5 calendar. | (TBD — confirm whether canonical LY is dateadd(year, -1, day) or "same fiscal week, prior fiscal year" before encoding) |
| merit_join_fiscal_calendar(date_col) — Effort: Low · Criticality: Low | 22 files join utils_date_spine directly. See list below ↓. Blocked on fixing the utils_date_spine source/prod divergence (audit item A14) — don't macro-ize a broken join. | After A14: left join {{ ref('utils_date_spine') }} cal on {{ date_col }} = cal.day (canonical column set documented in macro). |

merit_valid_order_filter (20 files)

Facts:

- facts/shopify/shopify_order_customer_facts.sql

- facts/shopify/shopify_order_prior_customer_history_facts.sql

- facts/shopify/shopify_order_repeat_facts.sql

- facts/shopify/shopify_order_sequence_facts.sql

- facts/shopify/customers/shopify_customer_order_metrics_facts.sql

- facts/shopify/line_items/shopify_line_item_product_facts.sql

- facts/shopify/line_items/shopify_order_line_item_margin_facts.sql

- facts/shopify/products/shopify_product_launch_date_facts.sql

- facts/shopify/products/shopify_product_variant_launch_date_facts.sql

- facts/shopify/sets/shopify_set_facts.sql

Derived:

- derived/marketing_performance/marketing_tracker/base/fct_marketing_order.sql

Output:

- output/channel_sku_daily_mart.sql

- output/cohort_payback_model_mart.sql

- output/daily_aggregated_order_sales_mart.sql

- output/email_sms_daily_summary_mart.sql

- output/merit_daily_tracker_mart.sql

- output/omnichannel_sku_sales_mart.sql

- output/shopify_line_items_mart.sql

- output/customer_segments/customer_segments_monthly_snapshot_mart.sql

- output/customer_segments/first_order_email_segments_mart.sql

Topic: Orphaned Snowflake tables cleanup

Impact: Low | Effort Low

Issue: Validate unused tables using Snowflake metadata and clean them up.

Actions:

- Validate unused tables using Snowflake metadata.

- Drop orphaned tables.

Topic: Update manual sources with referenced models

Impact: Mid | Effort Low

Issue: There are models that contain manual tables references without using the proper dbt ref method.

Actions:

- Update dbt references for the models below.

| File | Hits | Layer |
| --- | --- | --- |
| output/channel_sku_daily_mart.sql | 6 | output |
| output/shopify_customers_mart.sql | 2 | output |
| derived/.../manual_marketing_tracker_input.sql | 5 | derived |
| derived/.../marketing_channel_base.sql | 3 | derived |
| derived/.../manual_marketing_channel_funnels.sql | 1 | derived |
| derived/.../manual_marketing_historic_spend.sql | 1 | derive |

Topic: Add SQL fluff linter

Impact: Low | Effort High

Issue: Project repo does not have a SQL syntax consistency.

Actions:

- Add a linter to keep consistency on the entire project.

- Include the rules in the CLAUDE.MD and CONTRIBUTING.md

## Data Validation & Observability

_____________________________________________________________________________________________

Topic: Update dbt version

Impact: Low | Effort Mid

Issue: Project is running on an older version of dbt as of 2024. Update with latest version.

Actions:

- Update dbt latest version, validate functionality.

Topic: Add CI dbt job

Impact: High | Effort Low

Issue: New repo updates don’t have a pre-validation of the data models impacted. It can easily bring bugs to the data.

Actions:

dbt Cloud natively supports CI jobs triggered by GitHub PRs. Recommended: create a CI job using dbt build --select state:modified+ --defer --state artifacts. This tests only models changed in the PR plus their downstream dependencies. Require CI job to pass before PR merge via GitHub branch protection rules

Topic: Add AI Agent code reviewer

Impact: Mid | Effort Low

Issue: Reduce bugs introduced to the data by integrating an AI code reviewer on the process.

Actions:

- Integrate AI-based code review into PR workflow.

Topic: dbt tests

Impact: High | Effort Low

Issue: Of 298 models, only 14 have any YAML declarations (5 YAML files total). The other 284 models, including nearly all base models, most facts models, and the majority of output marts, have no tests, no descriptions, and no YAML entry at all.

Actions:

- Add freshness validations with the source.yml

  - Shopify (orders, customers, products): error_after 8 hours, warn_after 4 hours

  - Klaviyo (campaigns, flows, profiles): error_after 12 hours, warn_after 6 hours

  - GA4 (events): error_after 24 hours, warn_after 12 hours

  - Facebook Ads, Google Ads, TikTok: error_after 36 hours, warn_after 24 hours

  - Google Sheets, Sephora, Kohl's feeds: error_after 7 days

- Add PK and not null to models PK

- Create composite PK on models

- Add accepted_values tests for columns which values are reused later.

Topic: dbt revenue integrity test

Impact: High | Effort Mid

Issue: Any new update may introduce changes to core metrics such as revenue related ones.

Actions:

- Create an integrity test to validate consistency on core metrics for historical values.

Topic: dbt documentation

Impact: Mid | Effort Low

Issue: Create dbt documentation on table and column descriptions so then can be used on an AI agent.

Actions:

- Add descriptions to all undocumented models (284 of 298 have none).

- Document macros inline.

- Add column-level descriptions to output marts.

- Prepare documentation to be consumed by an AI agent.

Topic: Readme file

Impact: Low | Effort Low

Issue: Missing README file for onboarding and setup.

Actions:

- Create README.md with onboarding guide, branch conventions, and project overview.

- Create CONTRIBUTING.md with naming rules and PR checklist for the AI code reviewer."

- Include all rules adopted in the document.

Topic: Included tax UK

Impact: High | Effort Mid

Issue: The logic to get taxes from UK orders may not contemplate all orders sold in UK. Investigate and validate logic.

Actions:

- Audit all models computing UK revenue.

- Apply strip_taxes_if_inclusive macro where needed.

Topic: Shopify Revenue validation

Impact: High | Effort Mid

Issue: Garbage in Garbage out issue on decision making.

Actions:

- Run a general  validation of Shopify numbers compared with Shopify admin.

Topic: Pre-commit hook

Impact: Low | Effort Low

Issue: No automated validation to update new code.

Actions:

- Add a pre commit hook that triggers different validations before commiting.

## Materialization & Performance Strategy

_____________________________________________________________________________________________

Topic: Handle materialization on project.yml

Impact: Low | Effort Low

Issue: The project configuration has one critical bug: the project-level materialization default is set to materialized: materialized, which is not a valid dbt materialization type. Every model must carry its own config block to avoid a build failure.

Actions:

- Fix materialization issue.

- Define materializaiton at project level.

Topic: Re-organize Swnoflake schemas

Impact: High | Effort Low

Issue: Inconsistent use of snowflake schema. Multiple schemas for google sheets, GA4 or facebook. Inconsistent production schemas in analytics.

Actions:

- Align Snowflake schema layout with new dbt layer structure (staging/intermediate/marts).

- Cleanup ANALYTICS DB in Snowflake.

- Move dev schemas to raw.

Topic: Create a billing report to send weekly/monthly to Slack

Impact: High | Effort Low

Issue: No visibility on variable cost of the data platform.

Actions:

- Build billing report to control Snowflake expenses.

- Schedule weekly/monthly delivery to Slack.

Topic: shopify_orders_mart improvement

Impact: High | Effort Low

Issue: Underperformance joins on table that includes sub queries

Actions:

- Refactor 303-line model with 18 joins.

- Decompose into intermediate models.

- Evaluate incremental materialization.

Topic: Move to incremental expensive models

Impact: High | Effort Low

Issue: Most of the tables are set  to full refresh, we can add views, incremental and ephemeral models to the project.

Actions:

- Audit 292 full-refresh table models.

- Convert Google Sheets / CSV upload base models to views.

- Incrementalize shopify_orders_mart or create append-only pattern for new orders.

- Review production jobs.

## Project Management

_____________________________________________________________________________________________

Topic: Implement #ask-data channel connected with Linear

Impact: Low | Effort Low

Issue: Organize requests and bug reporting, automated with Linear.

Actions:

- Create #ask-data Slack channel.

- Connect to Linear for ticket creation from Slack requests.

Topic: Connect Linear with github

Impact: Low | Effort Low

Issue: Missing integration of PR with Linear ticket for better visibility.

Actions:

- Set up Linear <> GitHub integration for automatic PR sync with tickets.

- Adopt convention for new branch names including ticket code.

Topic: Slack channel reorganization

Impact: Low | Effort Low

Issue: Missing integration of PR with Linear ticket for better visibility.

Actions:

- Create #ask-data channel to allow broad company submit tickets to triage section in Linear.

- Create #data-team channel for internal data team.

- Unify all alers on #data-alerts channel.

Topic: Onboarding document for new joiner

Impact: Low | Effort Low

Issue: Missing documentation for the onboarding process.

Actions:

- Create onboarding doc with all resources and step-by-step so any new joiner can get up to speed quickly.

Topic: Onboarding document for new joiner

Impact: Low | Effort Low

Issue: Missing visibility of the collaborative process. Not required as of now because small team.

Actions:

- Add Github PR notifications

## Data Ingestion Process

_____________________________________________________________________________________________

Topic: Update GA4 connector to Snowflake

Impact: Mid | Effort High

Issue: Multiple GA4 connections and sources make it difficult to maintain. BigQuery setup maintenance for one source.

Actions:

- GA4 has multiple connectors on Stitch and BigQuery, we can consolidate everything with a native Snowflake connector.

Topic: Update Stitch data billing tier

Impact: Low | Effort Low

Issue: Stitch data warnings on require update on plan.

Actions:

- Stitch data plan only covers up to 5M rows and currently monthly rows sits at 25M rows, plan should be upgraded from $100 to $500

Topic: Snowflake schema re-organization

Impact: Mid | Effort High

Issue: Stitch data warnings on require update on plan.

Actions:

- Drop orphaned Snowflake tables.

- Re-align schemas to match new dbt layer structure.

- Clean up ANALYTICS schema.

- Consolidate RAW schemas such as Google Sheets, GA4, shopify, Facebok.

## AI Readiness

_____________________________________________________________________________________________

High level roadmap for Agentic Conversationa Analytics tool that can empower business teams to answer questions and get insights from the data applications.

| Step | Title | Description |
| --- | --- | --- |
| 1 | Project Structure | Re organize cleaned tables to be easier to digest. |
| 2 | Metadata | Add tables and column descriptions to add context on the data. Add meta blocks with tags to inform about grain, business domain, pii, unit, etc. |
| 3 | Semantic Layer | Create a semantic layer that gives direction on ways to query the table and the relationships between them. |
| 4 | MCP connection | Deploy an MCP connection to allow the AI tool connect with the data. |
| 5 | Skills & Instructions | Add a set of instructions so the AI can follow and have more confidence on the answer accuracy. |
| 6 | Pre built queries | Build pre-built and parametrized queries the AI can use to answer common questions. |

High level roadmap for AI implementation

Topic: Add table meta blocks

Impact: Low | Effort Low

Actions:

- Add meta blocks to YAML with tags for grain, business domain, PII, unit, etc.

Topic: Update CLAUDE.MD

Impact: Low | Effort Low

Actions:

- Update claude.md file with all the project restructuring above.

Topic: Snowflake x Claude MCP connection

Impact: High | Effort High

Actions:

- Create AI Read Only role in Snowflake.

- Create a AI warehouse in Snowflake.

- Create a service account and add query tags to identify users.  Add log query table writing process in the MCP.

- Deploy Snowflake MCP connection to allow Claude to query the data warehouse. https://docs.snowflake.com/en/user-guide/snowflake-cortex/cortex-agents-mcp"

Topic: [Marketing] Provision Claude Team license and create project

Impact: High | Effort High

Actions:

- Provision Claude Team license. Team license + cowork allow us to different teams

- Join projects created by the data team.

  - The project contains skills, auto-loading features, MCP connection and documentation.

  - The project will prompt the user at the first message with links to dashboards and documentation for common questions.

- Create a Marketing project with auto-load skill, guardrails, report generation. Example name: Marketing Analytics Assistant.

- Write system prompt. Basic instructions on how the project should operate.

- Add all members to the project with Can use permission.

Topic: [Marketing] Interview Marketing team and create skill

Impact: High | Effort High

Actions:

- Interview Marketing team members to understand common questions and reports the consult.

- Build a Claude skill scoped to Merit's data model and business context for the Marketing team.

- Create pre-built queries to answer common Marketing questions.

- Create a claude project that we can use a weekly company status report

# Return on Investment

_____________________________________________________________________________________________

- Financial Data Integrity: Eliminates material restatement risk on investor-facing KPIs by adding automated revenue integrity tests and resolving the UK tax inclusion bug.

- Developer Velocity: A dbt CI job with GitHub branch protection and a structured project layout reduces production bugs and cuts onboarding time from weeks to days.

- Business Applications: Contribution Margin, LTV:CAC, Demand Forecasting, Inventory, and Attribution models unlock margin and spend decisions.

- AI Readiness: A governed Claude + Snowflake MCP layer allows one data engineer to serve 5–10x the stakeholder surface area through self-serve conversational analytics.

- Margin Protection: Contribution margin visibility at SKU and channel level prevents scaling spend on low-margin products, protecting gross margin as the business grows.

- Faster Decision Making: Business teams get answers in minutes instead of days, reducing dependency on the data team for recurring questions across marketing, commercial, and operations.

# Appendix

_____________________________________________________________________________________________

Task List in Gsheet

https://docs.google.com/spreadsheets/d/14u17Qyk2pp4UZtYInT9BwYOOwR3YsF_515N1Ys3Z2No/edit?gid=798091917#gid=798091917

_____________________________________________________________________________________________

End of Report

Prepared by Blyze Labs · May 2026 · Confidential